RMS Development Plan (Local to Cloud)

Last updated: 2026-07-21 Plan source: /memories/session/plan.md

Goal

Build a lean first version of the Resource Management System by moving through three stages: static mockups, working local app, then Railway deployment. Keep documentation-first delivery in HTML, include architecture and ER diagrams as embedded PNG/SVG, and introduce basic role checks in the first working local version.

Steps

- Phase 1 - Scope Baseline and Documentation Skeleton

- Extract the minimum SRS scope from the prompt into concise requirement groups: business context, user roles, core workflows, and non-functional constraints. This is the baseline for all later deliverables.

- Define the documentation structure and navigation for a landing page that links SRS, architecture, ER model, development plan, and AI questions page.

- Create a single documentation style/layout guideline so all pages share consistent headings, section order, and cross-links.

- Phase 2 - First Demonstrator (Static Mockup, Local)

- Specify static HTML wireframes (no backend dependency) for the essential workflows: resource catalog view, resource capability assignment view (admin), and resource-to-order assignment view (planner).

- Prepare dummy example data aligned with the prompt scenarios (multimeter calibration order, vibration/humidity tests for a mobile phone product).

- Define acceptance checks for mockups: visible role-specific pages, clear navigation, and representational data for resources/capabilities/orders.

- Phase 3 - Minimal Working Local Application

- Design backend scope for Flask + SQLite local runtime: entities, routes, validation rules, and minimal template rendering needed to support the two core role actions.

- Add basic role checks in this stage (admin vs planner) with lightweight authentication/authorization suitable for demonstrator use.

- Implement local CRUD and assignment flows in dependency order: resource/capability management first, then order/resource allocation.

- Add seed script or seed routine for demo data so documentation scenarios are reproducible.

- Phase 4 - Architecture and Data Design Deliverables

- Produce web application architecture document describing client, Flask app layer, service/domain logic, data access, and SQLite database; include environment separation notes for future Railway deployment.

- Produce ER model document covering core entities and relationships: users/roles, resources, capabilities, resource-capability mapping, customer orders, ordered tests, and resource allocations.

- Embed architecture and ER diagrams as PNG/SVG in HTML documentation and cross-link them from the landing page.

- Phase 5 - Cloud Deployment Readiness and Final Stage

- Define deployment activities for Railway as a later stage: configuration variables, production database target (PostgreSQL), migration strategy from SQLite model, and deployment verification checklist.

- Add staged rollout path in the plan: static local mockup -> working local Flask+SQLite -> stable packaged app -> Railway deployment.

- Include post-deployment operational tasks: smoke tests, role-flow checks, and documentation updates.

- Phase 6 - AI Collaboration and Open Questions Governance

- Create an AI questions page in HTML with priority tags: Blocker, High, Medium, Low.

- Seed initial unresolved questions around business rules and allocation constraints (for example, scheduling conflicts, capacity limits, and order priority rules).

- Define a triage process for answering and retiring questions as requirements mature.

Verification

- Documentation completeness check: landing page links to all required pages and each page links back to landing.

- SRS scope check: includes only minimal requirements needed for first demonstrator and explicitly marks out-of-scope items.

- Mockup review check: static pages cover both required role workflows and both sample customer order scenarios.

- Local app functional check: admin can add resources/capabilities and assign capabilities; planner can assign resources to orders.

- Role check validation: unauthorized role cannot execute the other role's protected action.

- Data design check: ER model relationships support many-to-many mapping where needed (resource-capability and order-resource allocation).

- Deployment readiness check: Railway deployment checklist exists and maps local configuration to production equivalents.

Decisions

- Local database for first working versions: SQLite.

- First stage UI: static HTML wireframes only.

- Role handling: include basic role checks in first working local version.

- Diagram embedding format in docs: PNG/SVG.

- Cloud deployment timing: final stage after stable local app.

- Duration estimates excluded by request; plan is activity/task based.

Progress Tracker

Status legend: Not Started | In Progress | Done | Blocked

- Phase 1 - Scope Baseline and Documentation Skeleton: In Progress

- Phase 2 - First Demonstrator (Static Mockup, Local): Not Started

- Phase 3 - Minimal Working Local Application: Not Started

- Phase 4 - Architecture and Data Design Deliverables: Not Started

- Phase 5 - Cloud Deployment Readiness and Final Stage: Not Started

- Phase 6 - AI Collaboration and Open Questions Governance: Not Started

Activity Log

- 2026-07-21: Initial plan created from prompt and saved to project.

- 2026-07-21: Preferences confirmed for SQLite, static wireframes first, basic role checks in first working local app, PNG/SVG diagrams, and Railway in final stage.

Open Questions Queue Policy

- Blocker: Must be answered before current phase can continue.

- High: Should be answered within current phase.

- Medium: Can be deferred to a later phase.

- Low: Nice-to-have clarification.